FX-QUANT IMPLEMENTATION ROADMAP Four-Phase Development Guide for Systematic Trading System Version 1.0 ¦ February 2026

# OVERVIEW

This roadmap defines the complete implementation path for the fx-quant algorithmic trading system — from initial strategy backtesting through AI-enhanced live deployment. The project is structured in four sequential phases, each with clearly defined objectives, deliverables, and completion criteria.

This document is written for Claude Code and serves as the master instruction set for implementing the system. Each phase must be completed and validated before the next phase begins. Do not skip phases or implement features out of order — the architecture depends on this linear progression.

## Project Structure

The fx-quant repository should follow this directory structure:

fx-quant/ ├── .claude/ # Claude Code configuration (existing) ├── config/ # Strategy and system config (existing) ├── docs/ │ ├── strategies/ │ │ └── fx_quant_strategies_v2.docx # Strategy definitions (EXISTING) │ ├── ROADMAP.docx # This document (ADD THIS) │ ├── smart_money_research.md # Edge discovery notes (CREATE THIS) │ └── journal_analysis/ # Trading journal research ├── data/ │ ├── raw/ # Raw historical data from broker │ ├── processed/ # Cleaned, validated data │ └── test_set/ # ⚠️ LOCKED 30% test set (DO NOT TOUCH until Phase 4) │ └── README.md # Warning: "Test set - hands off until Phase 4" ├── logs/ # Execution logs (existing) ├── sql/ # Database schemas (existing) ├── src/ # Core codebase (existing) │ ├── backtester/ # Phase 1: Core backtesting engine │ ├── strategies/ # Strategy implementations │ ├── indicators/ # Technical indicator library │ ├── features/ # Phase 3: Feature engineering │ ├── models/ # Phase 4: LightGBM models │ └── monitoring/ # Phase 4: Performance tracking ├── templates/ # UI templates (existing) ├── tests/ │ └── unit/ # Unit tests for all modules ├── results/ │ ├── phase1/ # Backtest results │ ├── phase2/ # Refinement results │ ├── phase3/ # Feature analysis │ └── phase4/ # AI model results ├── docker-compose.yml # Docker setup (existing) ├── Dockerfile # Container config (existing) └── README.md # Project overview (existing)

## Immediate Setup Tasks (Before Phase 1)

Before writing any backtesting code, complete these setup tasks:

| Requirement | Status | Notes |
| --- | --- | --- |
| Move fx_quant_strategies_v2.docx to docs/strategies/ | ☐ | Keep root clean |
| Add this roadmap to docs/ROADMAP.docx | ☐ | Reference doc |
| Create docs/smart_money_research.md | ☐ | Edge discovery log |
| Create data/test_set/ directory with README warning | ☐ | Lock before Phase 1 |
| Create GitHub issue: 'Phase 1 Checklist' | ☐ | Track progress |
| Acquire historical data (Dukascopy or broker) | ☐ | 70k 15min candles |
| Split data: 70% train, 30% test, LOCK test set | ☐ | Critical! |

## Phase Timeline & Status

| Phase | Name | Est. Duration | Status |
| --- | --- | --- | --- |
| Phase 1 | Pure Strategy Backtesting | 2–3 weeks | CURRENT |
| Phase 2 | Parameter Refinement | 1–2 weeks | PENDING |
| Phase 3 | Feature Engineering | 1 week | PENDING |
| Phase 4 | AI Integration & Live System | 2–3 weeks | PENDING |

PHASE 1 — PURE STRATEGY BACKTESTING Status: CURRENT Validate that each of the 5 strategies has genuine positive expectancy using rule-based logic only. No AI, no optimisation, no parameter tuning.

## Objectives

- Primary goal: Prove each strategy works independently with positive expectancy.

- Output: Comprehensive backtest results with minimum 200 trades per strategy showing win rate, average RR, Sharpe ratio, drawdown, and equity curves.

- Validation: Each strategy must demonstrate consistent performance across multiple time periods (not just one lucky run).

## Phase 1 Deliverables

| Requirement | Status | Notes |
| --- | --- | --- |
| Data acquisition and validation | ☐ | 70k 15min candles, 2021-2024 |
| Backtesting engine implementation | ☐ | Event-driven, no lookahead |
| All 5 strategies coded and tested | ☐ | Unit tests pass |
| Backtest results for all strategies | ☐ | Min 200 trades each |
| Rich trade log with all features | ☐ | Prepared for Phase 3 |
| Performance report generated | ☐ | PDF with charts |
| Test set locked away | ☐ | 30% held out, not touched |

## Data Requirements

Required Data

- Timeframes needed: 15-minute OHLC candles (primary) + 1-hour OHLC candles (for filters)

- Date range: January 1, 2021 – December 31, 2024 (4 years, ~70,000 15min candles)

- Currency pairs: GBP/AUD, EUR/AUD, GBP/EUR, EUR/GBP, GBP/CAD, EUR/CAD, GBP/JPY, USD/JPY, GBP/USD, EUR/USD

- Data fields per candle: Open, High, Low, Close, Tick Volume (if available), Timestamp

Recommended Data Source

Dukascopy historical data (free, reliable, widely used for forex backtesting):

- Website: https://www.dukascopy.com/swiss/english/marketwatch/historical/

- Format: CSV or API access via Python library

- Quality: Institutional-grade tick data aggregated to OHLC

Data Validation Checks

Before backtesting begins, validate the data quality:

- No missing candles: Check for gaps in timestamp sequence

- No zero-volume candles: Filter or interpolate

- No extreme outliers: Flag candles with >10x average range for manual review

- Spread sanity check: Average spread should be 1-3 pips for majors, 2-5 pips for crosses

- Session coverage: Confirm data includes Asian, London, and NY sessions

Data Split — CRITICAL

Split data BEFORE any backtesting begins:

- Training set (70%): Jan 2021 – August 2023 (~49,000 candles)

- Test set (30%): September 2023 – December 2024 (~21,000 candles)

The test set must be placed in data/test_set/ and NEVER accessed during Phases 1-3. It is only used for final validation in Phase 4.

## Backtesting Engine Requirements

Architecture

Build an event-driven backtesting engine to prevent lookahead bias:

class Backtester: def __init__(self, data, strategy): self.data = data self.strategy = strategy self.current_candle_index = 0 self.open_positions = [] self.closed_trades = [] def run(self): # Event-driven loop — process one candle at a time for i in range(len(self.data)): self.current_candle_index = i current_candle = self.data.iloc[i] # Only use data UP TO current candle (no lookahead) historical_data = self.data.iloc[:i+1] # Check for signals signal = self.strategy.check_signal(historical_data, current_candle) # Manage open positions self.update_positions(current_candle) # Execute signal if valid if signal and self.can_enter(): self.enter_position(signal, current_candle) return self.generate_report()

Critical Implementation Rules

- No lookahead: Indicators must only use data available at the time of each candle. For 1H filters on 15min entries, only use 1H candles that had FULLY CLOSED before the 15min signal.

- Spread modeling: Deduct realistic spreads from entry price. Use 1.5 pips for EUR/USD, GBP/USD; 2 pips for GBP/AUD, EUR/AUD; 2.5 pips for crosses.

- Slippage modeling: Add 0.3-0.5 pips slippage on market orders during high-volume sessions, 1 pip during low-volume.

- Position sizing: Dynamically calculate lot size per the strategy rules (1-2% risk based on SL distance and confidence score).

- News filter: Implement a basic economic calendar check. Block entries within 30 min of major news events (hardcode major events for 2021-2024 or use an API if available).

## Strategy Implementation Checklist

For each of the 5 strategies, implement the following:

Strategy 1: MA Breakout-Retest

| Requirement | Status | Notes |
| --- | --- | --- |
| Trendline detection (min 3 touches) | ☐ | Automated or manual? |
| 50/100/200 EMA calculation (15min) | ☐ | Use pandas TA-lib |
| 200 SMA on 1H for trend filter | ☐ | Separate 1H data feed |
| Engulfing candle detection | ☐ | Body > prev body |
| Confluence score calculation (0-5) | ☐ | Track all boosters |
| ATR-based SL (1.5x ATR) | ☐ | Dynamic per entry |
| Partial TP logic (TP1/TP2/TP3) | ☐ | 60/35/15 split |

Note on trendline detection: This is the hardest part to automate. Options:

- Option 1: Use a simplified algorithm (connect recent swing highs/lows with min 3 touches within tolerance)

- Option 2: Pre-identify trendlines manually for 2021-2024 and hardcode the levels

- Option 3: Skip trendline requirement entirely and rely on MA structure + key levels only

Recommendation: Start with Option 3 (simplest, still captures the edge). Add trendline detection in Phase 2 if needed.

Strategy 2: Session VWAP Reversal

| Requirement | Status | Notes |
| --- | --- | --- |
| Session-anchored VWAP (London 8am, NY 1pm GMT) | ☐ | Reset at session open |
| Standard deviation bands (±2σ) | ☐ | Rolling calculation |
| RSI (14, 15min) >70 / <30 check | ☐ | Overbought/oversold |
| 1H key level proximity check (±10 pips) | ☐ | Pre-identify levels |
| News filter (45min window) | ☐ | Hard block |
| SL beyond session high/low OR 1x ATR | ☐ | Whichever tighter |

Strategy 3: Key Level Momentum Breakout

| Requirement | Status | Notes |
| --- | --- | --- |
| 4H key level identification (min 3 reactions) | ☐ | Manual or algo |
| Tick volume expansion check (1.5x avg) | ☐ | Or ATR substitute |
| MACD histogram expansion | ☐ | 12, 26, 9 settings |
| ADX >20 and rising | ☐ | Trend strength |
| Candle close confirmation (1H) | ☐ | Entry on close only |
| Anchored VWAP from breakout candle | ☐ | For trade mgmt |

Strategy 4: EMA Ribbon Momentum Scalp

| Requirement | Status | Notes |
| --- | --- | --- |
| 1H ribbon stack check (20>50>100>200) | ☐ | All EMAs ordered |
| 15min ribbon compression detect (within 8 pips) | ☐ | All 3 EMAs close |
| 15min ribbon re-expansion detect | ☐ | EMAs spreading |
| Fast Stochastic (5,3,3) cross from oversold/overbought | ☐ | Entry trigger |
| ATR contraction during compression | ☐ | Confirms pullback |
| Session-level 4% risk cap | ☐ | Track cumulative |

Strategy 5: Momentum Exhaustion Reversal

| Requirement | Status | Notes |
| --- | --- | --- |
| RSI divergence detection (regular only) | ☐ | Price vs RSI |
| MACD histogram shrinkage (2+ smaller bars) | ☐ | Momentum fade |
| 1H key level proximity (±10 pips) | ☐ | Structure confirm |
| 2x ATR overextension from EMA | ☐ | Fair value distance |
| 15min structural break detect | ☐ | Entry booster |
| Strategy 4 mutual exclusion lock | ☐ | Cannot fire if S4 active |

## Trade Logging Requirements

Every trade signal (whether taken or not) must be logged with the following fields. This prepares the dataset for Phase 3 feature engineering:

# Trade log schema (save as CSV or database) trade_log = { 'timestamp': datetime, 'strategy_id': int, # 1-5 'pair': str, # e.g. 'GBP/AUD' 'signal_direction': str, # 'LONG', 'SHORT', or 'SKIP' 'entry_price': float, 'sl_price': float, 'tp1_price': float, 'tp2_price': float, 'tp3_price': float, 'lot_size': float, 'confluence_score': int, # Number of boosters met (0-5) 'session': str, # 'LONDON', 'NY', 'ASIAN' 'spread_at_entry': float, 'atr_at_entry': float, 'adx_at_entry': float, # If applicable 'rsi_at_entry': float, # If applicable 'ema_50_15m': float, 'ema_200_15m': float, 'vwap_deviation': float, # If applicable (Strategy 2) 'news_within_60min': bool, # True if news upcoming 'exit_price': float, 'exit_reason': str, # 'TP1', 'TP2', 'TP3', 'SL', 'TIME', 'MANUAL' 'pnl_pips': float, 'pnl_dollars': float, 'hold_time_minutes': int, 'win': bool, # True/False }

This rich log is the foundation for Phase 3. Capture EVERYTHING, even if it seems redundant now.

## Performance Metrics to Track

Generate these metrics for each strategy:

- Total trades: Count of all closed trades

- Win rate: Percentage of winning trades

- Average RR: Mean (winning pips / losing pips) across all trades

- Expectancy: (Win% × Avg Win) - (Loss% × Avg Loss)

- Sharpe ratio: (Mean return / Std dev of returns) × √252 (annualised)

- Max drawdown: Largest peak-to-trough equity decline (%)

- Profit factor: Gross profit / Gross loss

- Consecutive wins/losses: Longest streak

- Average hold time: Mean time from entry to exit

- Best/worst trade: Largest win and loss in pips and $

Also track session-level and pair-level breakdowns (e.g., 'Strategy 1 on GBP/AUD during London session').

## Phase 1 Completion Criteria

Phase 1 is complete when ALL of the following are true:

- All 5 strategies show positive expectancy independently

- Minimum 200 trades logged per strategy

- Performance is consistent across at least 2 distinct sub-periods (e.g., 2021-2022 vs 2022-2023)

- No single trade accounts for >15% of total profit (would indicate overfitting to outlier)

- Rich trade log exists with minimum 20 features per signal

- Test set (30%) is locked away and has not been accessed

- Performance report PDF generated and reviewed

If any strategy fails to meet these criteria, it must be debugged or redesigned at the rule level before proceeding to Phase 2.

PHASE 2 — PARAMETER REFINEMENT Status: NEXT Optimise strategy parameters based on Phase 1 results. Still no AI — this is systematic parameter tuning with proper train/validation splits.

## Objectives

- Primary goal: Refine each strategy to its optimal configuration within the validation set, then verify performance on held-out data.

- Output: Updated strategy parameters, pair/session filters, and validated performance improvements.

- Key principle: All optimisations must be validated on out-of-sample data to prevent overfitting.

## Phase 2 Deliverables

| Requirement | Status | Notes |
| --- | --- | --- |
| Parameter optimisation for all 5 strategies | ☐ | Grid search or Bayesian |
| Pair performance analysis | ☐ | Which pairs work best |
| Session performance analysis | ☐ | London vs NY vs Asian |
| SL/TP ratio optimisation | ☐ | Based on actual move distribution |
| Confluence threshold analysis | ☐ | 2 vs 3 vs 4 boosters |
| Out-of-sample validation | ☐ | On validation set |
| Updated config files | ☐ | config/strategies.yaml |

## Data Splits for Phase 2

Within the 70% training set from Phase 1, create a further split:

- Optimisation set (50% of total data): Jan 2021 – Dec 2022

- Validation set (20% of total data): Jan 2023 – Aug 2023

- Test set (30% of total data): Sep 2023 – Dec 2024 (STILL LOCKED)

Run parameter tuning on the optimisation set. Validate performance on the validation set. The test set remains untouched.

## Parameters to Optimise

Strategy 1: MA Breakout-Retest

- EMA periods: Try (20, 50, 100) vs (50, 100, 200) — is 20 EMA better than 50?

- ATR multiplier for SL: Test 1.0x, 1.5x, 2.0x ATR — which gives best RR?

- Confluence threshold: Require 2, 3, or 4 boosters minimum?

- TP splits: Is 60/35/15 optimal or should it be 50/30/20 or 70/20/10?

Strategy 2: Session VWAP Reversal

- Deviation threshold: Test ±1.5σ, ±2.0σ, ±2.5σ — which has best hit rate?

- RSI threshold: Test 65/35, 70/30, 75/25 — tighter or looser?

- Session window: Does this work in Asian session at all, or only London/NY?

Strategy 3: Key Level Momentum Breakout

- Volume threshold: Test 1.3x, 1.5x, 2.0x average — what confirms breakout best?

- ADX threshold: Test 15, 20, 25 — looser or tighter trend filter?

Strategy 4: EMA Ribbon Momentum Scalp

- Compression threshold: Within 5 pips, 8 pips, or 10 pips?

- Stochastic settings: Fast (5,3,3) vs (8,3,3) vs (14,3,3)?

Strategy 5: Momentum Exhaustion Reversal

- ATR overextension: Test 1.5x, 2.0x, 2.5x — how far is 'too far'?

- Minimum confluence: 4 mandatory + 1 booster vs 4 mandatory + 2 boosters?

## Optimisation Methodology

Use a systematic approach to avoid overfitting:

- Grid search: Test all parameter combinations on optimisation set

- Record performance of each combination

- Select top 3 parameter sets based on Sharpe ratio

- Validate all 3 on the validation set (out-of-sample)

- Choose the parameter set with best validation performance

- Document which parameters changed and why

Critical rule: If validation performance is significantly worse than optimisation performance (>20% Sharpe degradation), the parameters are overfit. Revert to simpler settings.

## Pair and Session Analysis

Beyond parameters, identify which market conditions each strategy works best in:

Questions to Answer

- Pair-level: Does Strategy 1 work on all pairs, or only GBP/AUD and EUR/AUD? Should EUR/GBP be dropped?

- Session-level: Does Strategy 4 only work during London/NY overlap, or does it also work in Asian session?

- Volatility regime: Do the strategies perform differently when ATR is high vs low?

- News sensitivity: How much does performance degrade when trading near news vs clean sessions?

Generate performance breakdowns by pair, session, and volatility quintile. Disable underperforming combinations in the final config.

## Phase 2 Completion Criteria

- All strategies have optimised parameters validated on out-of-sample data

- Pair and session filters applied (underperforming pairs/sessions disabled)

- Updated config/strategies.yaml file created with new parameters

- Performance on validation set is within 20% of optimisation set (no severe overfit)

- Documentation exists explaining all parameter changes

## Phase 2 Bonus: Smart Money Enhancements

Once core parameters are optimised, consider testing these smart money-focused enhancements to each strategy. These are optional refinements that make institutional behaviour detection more explicit:

Strategy 1: MA Breakout-Retest Enhancements

- Volume profile at retest: If tick volume is DECLINING during the retest (compared to the initial break), smart money may not be defending the level. Require stable or increasing volume at retest.

- Time-in-retest metric: Track how long price consolidates at the retest level. Institutional accumulation takes time — quick bounces (<15 minutes) may be retail-driven.

Strategy 2: VWAP Reversal Enhancements

- Session-specific VWAP crosses: Institutions re-enter at VWAP during specific times (often within first hour of London or NY session). Track if deviation signals that occur in the first 60 minutes of a session have higher win rates.

- VWAP slope filter: Only trade mean reversion when VWAP itself is relatively flat (slope <5 pips/hour). Steeply rising/falling VWAP means the trend is strong — reversions are less reliable.

Strategy 3: Key Level Breakout Enhancements

- Order flow imbalance: If available from broker data, check if there are more buy orders than sell orders (or vice versa) at the moment of breakout. This confirms directional institutional commitment beyond just volume.

- Multi-timeframe volume confirmation: Require volume spike on BOTH 1H and 15min timeframes simultaneously. Single-timeframe volume spikes can be noise.

Strategy 4: EMA Ribbon Scalp Enhancements

- Compression duration sweet spot: Test whether compressions lasting 20-40 minutes produce better results than shorter (<20min) or longer (>60min) compressions. Institutions accumulate over time — too short is retail noise, too long may indicate indecision.

- Expansion velocity: Measure how fast the ribbon re-expands. Aggressive re-expansion (EMAs spreading >3 pips in first 2 candles) = strong institutional reload. Slow expansion may indicate weak commitment.

Strategy 5: Momentum Exhaustion Reversal Enhancements

- Volume decline with divergence: RSI divergence + declining volume = double confirmation that institutions are exiting. Require tick volume to be declining over the last 3-5 candles when divergence forms.

- Divergence maturity: Track how many candles the divergence has persisted. A divergence that forms over 8+ candles is more reliable than one that forms over 2-3 candles (may just be noise).

These enhancements should be tested ONE AT A TIME in Phase 2 using the same optimisation → validation → test methodology. Add them to docs/smart_money_research.md as you discover which ones improve performance.

PHASE 3 — FEATURE ENGINEERING Status: FUTURE Build the dataset that Phase 4 AI models will train on. Extract contextual features for every trade signal logged in Phase 1.

## Objectives

- Primary goal: Transform the raw trade log from Phase 1 into a rich feature matrix suitable for LightGBM training.

- Output: Clean feature dataset with 20-30 features per trade, properly split into train/test sets.

## Phase 3 Deliverables

| Requirement | Status | Notes |
| --- | --- | --- |
| Feature extraction module implemented | ☐ | src/features/ |
| Feature matrix created (rows=trades, cols=features) | ☐ | CSV or parquet |
| Feature documentation | ☐ | Explain each feature |
| Correlation analysis | ☐ | Remove redundant features |
| Feature importance analysis (random forest) | ☐ | Which matter most? |
| Train/test split verified (no leakage) | ☐ | Critical check |

## Feature Categories

1. Signal Quality Features

- confluence_score (0-5) — number of boosters met

- signal_strength — continuous score combining all confluences

- pattern_type — e.g., 'head_shoulders', 'double_top', 'breakout'

- entry_timing_score — how close to ideal entry was the signal?

2. Market Regime Features

- atr_percentile — current ATR relative to 100-period distribution

- adx_value — trend strength at time of signal

- session — 'LONDON', 'NY', 'ASIAN', 'OVERLAP'

- volatility_regime — 'LOW', 'MEDIUM', 'HIGH' based on ATR quintiles

- trending_or_ranging — derived from ADX threshold

3. Recent Performance Features

- strategy_rolling_winrate_10 — win rate over last 10 trades for this strategy

- strategy_consecutive_wins — current win streak

- strategy_consecutive_losses — current loss streak

- portfolio_drawdown — current drawdown across all strategies

4. Price Action Context

- distance_from_ema50 — how far is price from 50 EMA in pips

- distance_from_vwap — relevant for Strategy 2

- candle_body_to_range_ratio — strength of entry candle

- recent_swing_size — size of last swing in pips

5. Time-Based Features

- hour_of_day — cyclical (sin/cos encoded)

- day_of_week — Monday=1, Friday=5

- time_since_last_trade — minutes since previous signal

6. Spread and Liquidity

- spread_at_entry — in pips

- spread_percentile — relative to 100-period avg

7. Cross-Strategy Context

- other_strategies_agreeing — how many other strategies signal same direction?

- other_strategies_conflicting — how many signal opposite direction?

- s4_ribbon_active — is Strategy 4 currently firing? (for Strategy 5 mutual exclusion)

## Feature Engineering Code Template

import pandas as pd import numpy as np def engineer_features(trade_log): """ Transform raw trade log into feature matrix for ML training. """ df = trade_log.copy() # 1. Market regime features df['atr_percentile'] = df.groupby('pair')['atr_at_entry'].transform( lambda x: x.rank(pct=True) ) df['volatility_regime'] = pd.cut( df['atr_percentile'], bins=[0, 0.33, 0.67, 1.0], labels=['LOW', 'MEDIUM', 'HIGH'] ) # 2. Recent performance features (rolling window) df['rolling_winrate_10'] = df.groupby('strategy_id')['win'].transform( lambda x: x.rolling(10, min_periods=1).mean() ) # 3. Time-based cyclical encoding df['hour_sin'] = np.sin(2 * np.pi * df['timestamp'].dt.hour / 24) df['hour_cos'] = np.cos(2 * np.pi * df['timestamp'].dt.hour / 24) # 4. Cross-strategy features # (requires joining signals from all strategies at same timestamp) # ... implementation depends on data structure # 5. Label (target variable for ML) df['label'] = df['win'].astype(int) return df features = engineer_features(trade_log) features.to_csv('data/processed/feature_matrix.csv', index=False)

## Critical Rules for Phase 3

- No lookahead: Every feature must only use information available at the time of the signal. For 'rolling_winrate_10', use .shift(1) to ensure the current trade is not included in its own feature calculation.

- Proper train/test split: The feature matrix inherits the same temporal split as the raw data. Do not shuffle rows — time order must be preserved.

- Handle missing values: Early trades may not have 10 prior trades for rolling features. Use min_periods=1 or forward-fill.

- Categorical encoding: Convert 'session', 'volatility_regime', 'pattern_type' to numerical using one-hot encoding or label encoding.

## Phase 3 Completion Criteria

- Feature matrix created with 20-30 features per trade

- No lookahead bias verified (code review + unit tests)

- Correlation matrix generated — highly correlated features removed (r > 0.9)

- Feature importance ranking created using a simple random forest baseline

- Train/test split verified — test set features never touched during feature engineering

PHASE 4 — AI INTEGRATION & LIVE SYSTEM Status: FUTURE Train LightGBM models, build the gating model, integrate all strategies, and validate on the locked test set. This is the final phase before live deployment.

## Objectives

- Primary goal: Train AI models to enhance strategy performance via dynamic position sizing and regime-based gating.

- Output: Full system with 5 strategy models + 1 gating model, validated on held-out test set, ready for paper trading.

## Phase 4 Deliverables

| Requirement | Status | Notes |
| --- | --- | --- |
| 5 individual LightGBM models trained (one per strategy) | ☐ | Position sizing models |
| 1 gating model trained | ☐ | Strategy weight allocation |
| Walk-forward validation framework | ☐ | Rolling windows |
| Cross-strategy integration (max 3 concurrent, correlation checks) | ☐ | Global risk rules |
| Performance monitoring dashboard | ☐ | Real-time metrics |
| Final evaluation on test set | ☐ | 30% held-out data |
| Decay detection module | ☐ | Performance monitoring |

## Individual Strategy Models (LightGBM)

Each of the 5 strategies gets its own LightGBM model. The model does NOT decide whether to take the trade (the strategy rules already did that) — it decides HOW MUCH to risk on the trade.

Model Objective

Given a valid trade signal from the strategy, predict: should we increase, decrease, or skip the position size?

Training Approach

import lightgbm as lgb from sklearn.model_selection import TimeSeriesSplit # Load feature matrix for Strategy 1 strategy_1_data = features[features['strategy_id'] == 1] X = strategy_1_data.drop(['label', 'pnl_pips', 'pnl_dollars', 'timestamp'], axis=1) y = strategy_1_data['label'] # 1 = win, 0 = loss # Walk-forward cross-validation tscv = TimeSeriesSplit(n_splits=5) for train_idx, val_idx in tscv.split(X): X_train, X_val = X.iloc[train_idx], X.iloc[val_idx] y_train, y_val = y.iloc[train_idx], y.iloc[val_idx] model = lgb.LGBMClassifier( n_estimators=100, max_depth=5, learning_rate=0.05, random_state=42 ) model.fit(X_train, y_train) val_preds = model.predict_proba(X_val)[:, 1] # Probability of win # Evaluate on validation fold # ... calculate metrics # Train final model on full training set final_model = lgb.LGBMClassifier(...) final_model.fit(X, y) final_model.save_model('models/strategy_1_model.txt')

Using the Model

When a live signal fires:

# Strategy 1 fires a signal signal = strategy_1.check_signal(current_data) if signal: # Extract features for this signal features = extract_features(signal, current_data) # Get model prediction win_probability = strategy_1_model.predict_proba(features)[0, 1] # Adjust position size based on confidence if win_probability > 0.65: position_size = base_risk * 1.5 # High confidence elif win_probability > 0.55: position_size = base_risk * 1.0 # Normal elif win_probability > 0.45: position_size = base_risk * 0.5 # Low confidence else: position_size = 0 # Skip (model says low quality signal) enter_trade(signal, position_size)

## Gating Model (Meta-Model)

The gating model sits above all 5 strategies and decides how to allocate capital across them based on current market regime.

Model Objective

Given the current market state, predict: which strategy is most likely to perform well right now?

Training Data

Use the walk-forward predictions from the 5 individual models as features:

# Gating model features gating_features = { 's1_recent_sharpe': rolling_sharpe(strategy_1_trades, window=20), 's2_recent_sharpe': rolling_sharpe(strategy_2_trades, window=20), 's3_recent_sharpe': rolling_sharpe(strategy_3_trades, window=20), 's4_recent_sharpe': rolling_sharpe(strategy_4_trades, window=20), 's5_recent_sharpe': rolling_sharpe(strategy_5_trades, window=20), 'current_regime': market_regime, # TRENDING, RANGING, VOLATILE 'current_atr_percentile': atr_percentile, 'current_adx': adx_value, 'session': current_session, } # Label: which strategy performed best in next N trades? label = best_performing_strategy_next_20_trades

Using the Gating Model

# At the start of each session, get regime prediction regime_features = extract_regime_features(current_market_data) strategy_weights = gating_model.predict(regime_features) # Returns: [0.2, 0.1, 0.8, 0.5, 0.0] # Means: S1=20%, S2=10%, S3=80%, S4=50%, S5=0% allocation # Apply weights to position sizing if strategy_3_signal: base_size = calculate_position_size(strategy_3_signal) final_size = base_size * strategy_weights[2] # 80% weight

## Cross-Strategy Integration

With all 5 strategies and models active, implement the global risk rules:

- Maximum 3 concurrent trades: If 3 positions are open, new signals are queued or skipped.

- Correlation check: If Strategy 1 has GBP/AUD long open, Strategy 4 cannot open EUR/AUD long (doubles AUD exposure).

- Strategy 4/5 mutual exclusion: If S4 ribbon is active on a pair, S5 cannot fire on that pair.

- Conflict resolution: If S1 says LONG and S4 says SHORT on same pair, use gating model to decide or skip both.

- Maximum daily drawdown: 5% of account equity — halt all strategies if breached.

## Performance Monitoring & Decay Detection

Build a real-time dashboard tracking:

- Rolling Sharpe (30 trades): Alert if drops below 0.5

- Win rate deviation: Alert if >10% below backtest expectation

- Average RR deviation: Alert if >30% below backtest expectation

- Consecutive loss streak: Alert if exceeds 2x historical max

- Correlation with backtest equity curve: Visual divergence check

If 2+ alerts trigger simultaneously, the system pauses that strategy and sends notification for manual review.

## Final Test Set Evaluation

Once all models are trained and validated, run the ENTIRE system (all 5 strategies + gating model + cross-strategy rules) on the locked 30% test set (Sep 2023 – Dec 2024).

This is the only true measure of real-world performance. If test set results are within 20% of walk-forward validation results, the system is ready for paper trading. If test set results are significantly worse, the models are overfit and must be simplified.

## Phase 4 Completion Criteria

- All 5 LightGBM models trained with walk-forward validation

- Gating model trained and validated

- Full system integration complete (all cross-strategy rules implemented)

- Performance monitoring dashboard operational

- Test set evaluation complete — results within 20% of validation expectations

- System ready for paper trading deployment

# APPENDIX

## A. Recommended Tech Stack

- Language: Python 3.10+

- Backtesting: Custom event-driven engine (do NOT use vectorbt or backtrader — they have lookahead issues)

- Indicators: TA-Lib or pandas-ta

- Data handling: pandas, numpy

- ML: LightGBM, scikit-learn

- Visualisation: matplotlib, plotly for equity curves and performance charts

- Data storage: CSV for simplicity, or SQLite if scaling to more pairs

- Config management: YAML files (config/strategies.yaml, config/system.yaml)

## B. Common Pitfalls to Avoid

Lookahead Bias

The most common cause of backtest overfitting. Occurs when indicators or signals use future data. Prevent by:

- Using .shift(1) on all calculated features before using them as signals

- Only using fully closed candles for higher timeframe filters

- Code review: manually verify no index[i+1] references exist

Overfitting

Optimising parameters until backtest looks perfect, then failing live. Prevent by:

- Using walk-forward validation, not single train/test split

- Keeping parameter counts low (< 10 per strategy)

- Using round numbers (1.5x not 1.53x)

- Validating on completely unseen test set at the end

Ignoring Spread and Slippage

Backtests that ignore transaction costs are fantasy. Always model realistic spreads (1.5-2.5 pips) and slippage (0.5-1 pip).

Not Locking the Test Set

If you peek at test set performance during development, it's no longer out-of-sample. Lock it away and don't touch it until Phase 4 final evaluation.

## C. Resources

- Dukascopy data: https://www.dukascopy.com/swiss/english/marketwatch/historical/

- TA-Lib installation: pip install TA-Lib (requires build tools on Windows)

- LightGBM docs: https://lightgbm.readthedocs.io/

- Walk-forward validation: sklearn.model_selection.TimeSeriesSplit

## D. Smart Money Research Log Template

Create docs/smart_money_research.md with this template to track edge discoveries during backtesting:

# Smart Money Research Log ## Purpose Document observations about institutional behaviour patterns discovered during backtesting. These insights inform Phase 2 refinements and future strategy development. ## Observations ### [Date] - Strategy 1, GBP/AUD Retest Volume Pattern **Finding:** When tick volume at retest is >80% of the initial break volume, win rate jumps from 58% to 71%. **Hypothesis:** High volume at retest = institutions actively defending the level. Low volume = retail-driven bounce, institutions absent. **Action:** Add volume ratio check to Strategy 1 in Phase 2. **Status:** To be tested --- ### [Date] - Strategy 2, VWAP Session Timing **Finding:** VWAP reversals during first 60min of London session have 68% win rate. Outside this window: 52% win rate. **Hypothesis:** Institutional re-entry at VWAP happens predominantly during early session price discovery. **Action:** Add session timing filter to Strategy 2. **Status:** To be tested --- ### [Date] - All Strategies, News Impact **Finding:** Win rate drops 15-20% across all strategies when trading within 2 hours of major news events. **Hypothesis:** News-driven volatility creates unpredictable institutional flow that technical signals can't capture. **Action:** Expand news block window from 30min to 2 hours. **Status:** Implemented --- ## Pattern Library ### Stop Hunt Signature - Sharp spike through obvious level (>1.5x ATR in single candle) - Immediate reversal within 2 candles - Volume spike on reversal candle → Indicates liquidity sweep, not genuine breakout ### Institutional Accumulation Signature - Price consolidates in tight range (< 0.5x ATR) for 30+ minutes - Volume gradually declining during consolidation - Sudden expansion with volume spike → Indicates completed accumulation, strong directional move likely --- ## Failed Hypotheses Document things that DIDN'T work to avoid retesting them: ### [Date] - Fibonacci Time Zones **Tested:** Using Fibonacci time projections to predict reversal timing. **Result:** No edge. Win rate unchanged. **Conclusion:** Time-based Fib levels are noise, not institutional behaviour.

## E. Glossary

- ADX: Average Directional Index — measures trend strength (0-100)

- ATR: Average True Range — measures volatility in pips

- Confluence: Multiple independent signals agreeing

- EMA: Exponential Moving Average — weighted toward recent prices

- Expectancy: Average profit per trade (accounts for win rate and RR)

- Lookahead bias: Using future data in backtesting, producing false results

- MACD: Moving Average Convergence Divergence — momentum indicator

- RR: Risk/Reward ratio (e.g., 2:1 = risking 1 to make 2)

- Sharpe ratio: Risk-adjusted return metric (>1.0 is good, >2.0 is excellent)

- SMA: Simple Moving Average — equal weight to all periods

- VWAP: Volume Weighted Average Price — institutional fair value